Minute of meeting 17/11/2014

We discussed where everyone is at in regards to there progress.

John has been looking at the calendar and deciding what functionality will be used in it.Also he has been looking into select2 for the search funcation in our project(Create group page)

Greg done out a site layout doc and looked over his personal documentation.He has also got some user stoires ready.

Cormac has finshed the basics of his login/register function but there is still stuff to do on it.

Thomás has redone the erd for college deparments and coruses,he is considering putting students and lecuters into one table but still have to do futher reading on the matter.He has a sprcit reading to create all the tables in their new form.He has got IPOS for inserting a new user(students and lectuers).Groups is his next task.

We are mainly discussed our documention and reviewed it aswell as decided on all the uses the calendar will have.

Calaendar

A small plus icon on the coner of each date will allow the user to add event/link/note for that date.

Task thing i5 initially blank. Click add ->pop up, fill out detail5 + confirm.

We discussed the layout of create group page and changed the layout to make the page more appealing.

We discussed what we will do for next week

Tomás will will have tables done and dusted,and sprocs for the database.

Cormac will get login/register done and start inserting data to the tables done

John will get select2 implented and ready to go

Greg will put this into create group page and place it accordilny.