Minutes for meeting 10/11/2014

Firstly we discussed what we did in the last week.

Greg redone the css with a lot more bootstrap

Tommy got the tables done and is still working on sprocs currently.

Cormac has been working on his php.He has connect his end of the php to the database.He can do a insert and read and the only thing we need now is update.

John has got some of the wireframes and will have them ready for Tuesday(?)

It was decieded that lecuters should be allowed to pick students and not let students makes their own groups.

Group will be used for students will group manange will be used for lecuter to view all groups.

Before xmas,we will have logins going,but no sercuity.

A lectuerer and a student will have a course in common to allow a lectuer to look though the students in his/her course.

Calendar:Full calendar-2.1.1

The calaendar will allow for the following:

It will show a start and end date so groups can keep track of the time they have left.

It will allow to place a event on a day(meeting,presination).