Minutes for meeting 20/10/2014

Current status

Tomás-Has the erd done,whats feedback on it before going futher and implent it.After looking at the erd the only addition needed is a linker table between users and groups.

John-John is still working on building the site,which will be handed to greg for desgin

Greg-Still having trouble getting mysql installed,it severvies were unable to uninstall it correctly.Greg is also beging work on design,main issue as it stands is a color pallet,which will be sorted soon.

Cormac-Is still working on his php skills,he is getting there with logic and core princials to the lanauge.He is going to begin work on code for it and try and get a good idea of it before running forward with code for our project.

Mentor

Due to timetable issues,john had to drop us as supervisor but he has sorted a replacement.Kevin is the replacement.First thing we will have to do with him is have a meeting asap to put the project ascross.Kevin works in the web business and hopefully have more insight into a web app.

Arrangment for next week

We have decided that will wont have a meeting next week,but just keep each other up to date using the facebook group.