Minute of meeting 03/11/2014

Tomas is working on the MySQL, while encountering problems with MySQL he is keeping copies of his work to ensure that none is lost. He has also got a ERD done for the database. He plans to execute the code on john’s laptop as he feels that his install of MySQL is not working right.

John laptop is under repair, put he got the first 5 pages down which will be handed to Greg to place the css on those pages. He has put textboxes and other items onto the pages.

Greg has begun work on the css. Currently the two register pages are done along with the group create, about and a start has been made on the group manage page. Also a draft logo has been created(will need work).Problems are present with header and footers not staying in places.

Cormac has learnt how to get php working; he has been looking up how to use it with pages like login pages as well as individual pages for each account.

Overall group progress, we have got off the group, we hope to get a very early alpha working by the end of the month to prepare for the presentation.